## Slide 1: Member A: your tasks
DS-311 Data Mining · P07 Movie Recommender Lab
A
Data quality + content-based recommender
Name: You
YOUR TEAMMATES
Emman (B) · EDA & collaborative filtering · Achu (C) · evaluation & rules

## Slide 2: Member Member A · data & content-based
A
Shared groundwork
Load MovieLens in Colab; join ratings, movies, tags, links
Write the data dictionary
Data-quality report: missing, duplicates, bad values, outliers, each decision justified
Own recommender
TF-IDF on genres + tags, cosine similarity
“Because you liked…” explanation
Cold-start analysis for users with few ratings
Score it with Achu’s harness vs the baseline
App & report
Dashboard page with EDA charts
Report: Data section (source, license, cleaning)
Explain this module in the viva
FILES YOU OWN
01_data_quality_A.ipynb · 04_content_based_A.ipynb · src/data.py · src/content_based.py
DECISIONS YOU MAKE
How to sample the 32M data, how to treat outliers, which tags to keep, how to cite the dataset
Member A · You

## Slide 3: Step by step: data loading & quality
1
Download the data
In Colab, wget ml-latest-small.zip from GroupLens and unzip it. Never upload it to GitHub.
2
Load and join
Read ratings, movies, tags and links with pandas; merge on movieId so each rating has its title and genres.
3
Data dictionary
A table of every column: name, type, meaning, example value. It goes in the notebook and the report.
4
Count the problems
Missing values, duplicate rows, ratings outside 0.5–5, “(no genres listed)”, users with huge rating counts.
5
Decide and justify
For each problem write one line: what you did (drop, keep, fix) and why. Graders look for this.
6
Package it
Move the code into src/data.py with a load_data() function so B and C reuse it instead of copying.
Member A · You · Claude Code can write the code; you must be able to explain each step

## Slide 4: Step by step: content-based recommender
1
Build movie text
For each movie, join its genres and user tags into one string, e.g. “Action Sci-Fi space aliens”.
2
TF-IDF
TfidfVectorizer turns those strings into numbers; rare, specific words get more weight than common ones.
3
Similarity
cosine_similarity between movie vectors: 1 means very similar, 0 means nothing in common.
4
Recommend
Take the user’s liked movies (rating ≥ 4), find the most similar movies they haven’t seen, return the top 10.
5
Explain
For each pick, keep the liked movie it was closest to: “because you liked Inception”.
6
Evaluate + cold start
Score with Achu’s harness vs popularity, then again only for users with fewer than 20 ratings.
Member A · You · Claude Code can write the code; you must be able to explain each step

## Slide 5: Words you’ll be asked about in the viva
TF-IDF
Turns text into numbers. Words common in one movie but rare overall get the highest scores.
Cosine similarity
Measures the angle between two vectors: 1 = same direction (similar), 0 = unrelated.
Cold start
A new user or movie with almost no ratings. Content-based methods handle it better than CF.
Data dictionary
A small table that explains what every column in the dataset means.
Outlier
A value far from the rest, e.g. one user with 2,000+ ratings. Count it, then decide what to do.
Baseline
The simplest possible method (most-popular movies). Real models must beat it.

## Slide 6: Now → Wed 14 Oct
PERIOD 1 OF 6 · M0 · PROPOSAL
What to do, in order
1
You own the repo: add Emman and Achu in Settings → Collaborators and check they accept.
2
Add your row to the README contribution table, then help Emman and Achu make their first commits.
3
Create notebooks/01_data_quality_A.ipynb with a cell that downloads and unzips ml-latest-small.
4
Load ratings and movies, print their shapes and first rows, then save the notebook to GitHub.
5
Add your part to Emman’s proposal draft: data cleaning and the content-based recommender.
Done when ✓
Data loads in Colab with no errors
GitHub shows commits from all 3
Proposal has your section
SHOW IN THE LAB
The repo with all 3 members + data loading in Colab
WORK WITH
Emman (proposal), Achu (evaluation plan)
Member A · You · Commit at least once a week from your own account

## Slide 7: 15 Oct → Wed 21 Oct
PERIOD 2 OF 6 · M1 · DATA QUALITY &AMP; EDA
What to do, in order
1
Load all four files (ratings, movies, tags, links) and merge them on movieId.
2
Write the data dictionary: every column with its type, meaning and an example value.
3
Count missing values, duplicates, ratings outside 0.5–5, “(no genres listed)” and extreme users.
4
Under each check, write what you did (drop, keep, fix) and one line on why.
5
By Sun 18 Oct, move the loading code into src/data.py as load_data() for Emman and Achu.
Done when ✓
Data-quality table complete with decisions
src/data.py pushed and working
Data dictionary in the notebook
SHOW IN THE LAB
The data-quality report
WORK WITH
Emman (her EDA uses your cleaned data)
Member A · You · Commit at least once a week from your own account

## Slide 8: 22 Oct → Wed 28 Oct
PERIOD 3 OF 6 · M2 · FIRST MODEL
What to do, in order
1
For every movie, join its genres and tags into one text string.
2
Turn that text into numbers with TfidfVectorizer.
3
Compute cosine similarity between all movies.
4
For a user, recommend the 10 most similar unseen movies to the ones they rated 4 or more.
5
Score it with Achu’s evaluate() against the popularity baseline and note the numbers.
Done when ✓
Top-10 list works for any user
Precision@10 compared with the baseline
Notebook 04 saved to GitHub
SHOW IN THE LAB
First content-based results vs baseline
WORK WITH
Achu (evaluation harness)
Member A · You · Commit at least once a week from your own account

## Slide 9: 29 Oct → Wed 18 Nov
PERIOD 4 OF 6 · M3 · CORE COMPLETE (MIDTERM IN WK 9)
What to do, in order
1
Wk 9, exam week: keep it light, just add “because you liked…” explanations.
2
Wk 10: cold-start check: score again only for users with fewer than 20 ratings.
3
Wk 10: sample MovieLens 32M and write down how and why you sampled it.
4
Wk 11: build the Dashboard page in app/app.py: rating distribution, long tail, sparsity.
5
Move your recommender code into src/content_based.py.
Done when ✓
Cold-start table done
Dashboard page opens with streamlit run
Your code lives in src/
SHOW IN THE LAB
App skeleton with your dashboard page
WORK WITH
Emman (EDA charts), Achu (app skeleton)
Member A · You · Commit at least once a week from your own account

## Slide 10: 19 Nov → Wed 2 Dec
PERIOD 5 OF 6 · M4 · EVALUATION + APP ONLINE
What to do, in order
1
Tune: genres only vs genres + tags, and vocabulary size (min_df); record each result.
2
Rerun the final evaluation on the time-based split and add your row to the comparison table.
3
Go through the leakage check with Achu and confirm your model passes it.
4
Check your dashboard page works on the public Streamlit link.
5
Start the report’s Data section: source, license, size and cleaning decisions.
Done when ✓
Final numbers in the comparison table
Dashboard works online
Data section drafted
SHOW IN THE LAB
Full evaluation + app at a public link
WORK WITH
Achu (comparison table, deployment)
Member A · You · Commit at least once a week from your own account

## Slide 11: 3 Dec → 23 Dec
PERIOD 6 OF 6 · FREEZE 16 DEC · SUBMIT, DEMO, VIVA
What to do, in order
1
By Wed 16 Dec (freeze): finish the Data section; no new features after this.
2
Optional bonus: build the hybrid (content + CF) recommender with Emman.
3
Fill in the contribution table and AI-use disclosure with the team.
4
Rehearse: explain every line of your code and practise one live parameter change.
5
Learn Emman’s and Achu’s modules well enough to answer 2–3 questions on each.
Done when ✓
Report + repo submitted
Demo dry-run done as a team
You can explain all three recommenders
SHOW IN THE LAB
21–23 Dec: submission, demo, viva
WORK WITH
The whole team
Member A · You · Commit at least once a week from your own account

## Slide 12: Who does what on the team
Everyone builds one recommender (the guide requires each member to implement a mining technique) plus one slice of the shared groundwork.
 | A · You | B · Emman | C · Achu
Shared groundwork | Data loading, joins, dictionary, data-quality report | EDA: sparsity, long tail, distributions, hypothesis test | Time-based split, metrics, popularity baseline
Own recommender | Content-based (TF-IDF + cosine) and cold-start | Collaborative filtering: kNN + SVD | Association rules on liked movies
Web app | Dashboard page | “Rate 5 movies” page | Deployment
Report section | Data | Pipeline & methods | Experiments & results
Together: insights, limitations, optional hybrid, slides and demo rehearsal

## Slide 13: Six team rules
Own your notebooks
Never edit a teammate’s .ipynb at the same time.
Pull, then push
git pull before work; small commits from your own account.
No data in the repo
Download MovieLens in Colab; data/ stays in .gitignore.
One interface
Every recommender has fit() and recommend(); Achu’s harness scores all of them.
Weekly walkthrough
20 minutes each; the viva asks about teammates’ modules too.
Disclose AI use
Log Claude Code use in the report and be able to explain every line.